## Slide 1
Software Project Management
Lab 6
Mansoura University Faculty of Computers and Information Department of Computer Science Second Semester- 2025-2026
Basma Yasser

## Slide 2: Outlines
Techniques to Assess Value and Risks.
Score Matrix.
SWOT Analysis.

## Slide 3: Techniques to Assess Value and Risks
Diﬀerent techniques are available to assess the value and risk generated by a project. Some are based on ﬁnancial considerations, while others are more qualitative. Next, we present some of the most used techniques.​
Qualitative Methods:
  Score Matrix, and SWOT Analysis.

## Slide 4: Score Matrix
A score matrix is used to measure a project along several dimensions and assign it a value.​
A score matrix is a list of project criteria, each of which is assigned a weight, which measures the importance the criteria have for us, or for the organization we work for.​
The weights of desirable features are positive numbers (e.g., from 1 to 5) and the weights of undesirable features are negative numbers(e.g., from −1 to −5).

## Slide 5: Score Matrix
The starting point is a list of criteria and weights.​
Example:
Score Matrix |  |  |  |  |  |  | 
 |  | Options |  |  |  |  | 
Criteria | Weight | Option 1 |  | Option 2 |  | Option 3 | 
 |  | Value | Total | Value | Total | Value | Total
Criteria 1 | 5 | 5 |  | 3 |  | 4 | 
Criteria 2 | 4 | 3 |  | 5 |  | 2 | 
Criteria 3 | 4 | 2 |  | 5 |  | 5 | 
Criteria 4 | 2 | 4 |  | 4 |  | 3 | 
Criteria 5 | 3 | 4 |  | 5 |  | 3 | 
Total |  |  |  |  |  |  | 

## Slide 6: Score Matrix
The value of weight will then be multiplied by the value of the criteria for each option to get a total score for that option.
Example:
Score Matrix |  |  |  |  |  |  | 
 |  | Options |  |  |  |  | 
Criteria | Weight | Option 1 |  | Option 2 |  | Option 3 | 
 |  | Value | Total | Value | Total | Value | Total
Criteria 1 | 5 | 5 | 25 | 3 | 15 | 4 | 20
Criteria 2 | 4 | 3 | 12 | 5 | 20 | 2 | 8
Criteria 3 | 4 | 2 | 8 | 5 | 20 | 5 | 20
Criteria 4 | 2 | 4 | 8 | 4 | 8 | 3 | 6
Criteria 5 | 3 | 4 | 12 | 5 | 15 | 3 | 9
Total |  | 65 |  | 78 |  | 63 | 

## Slide 7: Score Matrix
The ﬁnal step is computing the total scores for each option, which are shown in the last row of the table. The option with the highest total score is the preferred option, or the “winner”​.
Option 2 is the winner in our example.
Example:

## Slide 8: SWOT Analysis
A SWOT analysis can support effective strategic planning based on an examination of the firm's capabilities and its external environment.​
A SWOT analysis is a business tool that allows the assessment of a product or organization in terms of its strengths, weaknesses, opportunities, and threats.​
The strengths and weaknesses are a summary of the present position of the product or organization, whereas the opportunities and threats represent the future potential or concerns of the business.
Use SWOT Analysis to assess your organization's current position before you decide on any new strategy.

## Slide 9: SWOT Analysis
Internal Factors
External Factors
S
Strengths
W
Weaknesses
O
Opportunities
T
Threats

## Slide 10: SWOT Analysis of McDonald’s
Weaknesses
Limited menu​.
High staff turnover.​
Unhealthy food​.
Breakfast finishes too early in some countries, resulting in loss of sales​​.
Threats
Trend towards healthy eating​.
Competitors such as KFC and Burger King​.
The rising number of local fast-food chains and their lower meal prices.
Opportunities
Expanding or providing different types of food and beverages​.
Healthy food option​.
New restaurant locations​.
Strengths
Largest fast food market share in the world​.
Quick food service.​
Large budget for advertising​.
Using food delivery apps​
Children targeting​
Partnerships with the best brands​.

## Slide 11
Thank You